## Slide 1: TEST PLAN
Sportsbook Search Functionality

## Slide 2: Goal
Make sure users can quickly find sports, leagues, teams, and events via Search accurately, fast, and without breaking accessibility or security basics.

## Slide 3: Scope
Search bar opens, accepts input, and works.
Autocomplete suggestions while typing.
Results page (shows correct results, grouping, filters, sorting).
Clicking results opens the correct event/league/team page.
Empty search or no results show friendly messages.
Basic accessibility (keyboard use, screen labels).
Performance (results load fast).

## Slide 4: Search functionality workflow
User Opens Search
Type Query in Search Bar
Autocomplete Suggestions
Results Page
Select
Press Enter
Apply Filters / Sort
No Results / Error
Refined Results
Show Friendly Message
Click Result → Event Page
Back to Results
Results Page
Notes: The search workflow is split into two parts:
- Input Flow (user enters query, uses autocomplete, reaches results)
- Results Handling Flow (filters, navigation, or no-results message).

## Slide 5: Functional Coverage
Autocomplete: appears, relevance, keyboard nav (Up arrow/down arrow/Enter), clear (✕).
Queries: exact, partial, multi-word, misspellings, synonyms (e.g., “IPL”), accents, special chars, whitespace.
Empty/error states:
  No results -> Friendly message shown,
  Network errors,
  Rate-limits.
Performance: How quickly app is responding for the search results
Results page shows multiple tabs (by Sport/Category) - switching tabs displays correct and relevant results.
Accessibility: How easily Search button is visible to the users.

## Slide 6: Environments and Browsers
Environment: TBC
Browsers: Chrome, Safari, Firefox, Edge (latest), iOS Safari, Android Chrome.

## Slide 7: Roles
QA Owner: plans, executes, reports.
Dev: fixes, logs technical notes.
Operation Team : scope clarifications, acceptance.

## Slide 8: Entry and Exit Criteria
Entry Criteria
Search service is up and accessible.
Test environment and data are ready (sports, teams, events indexed).
Build deployed without critical (P0/P1) open defects in navigation/header.
Test plan and cases reviewed & approved.
Exit Criteria
All planned test cases executed.
No open P0/P1 defects (critical/blockers).
High priority scenarios passed.
Test summary report prepared and shared with stakeholders.

## Slide 9: Mitigation Plans
Tight sprint timelines
Prioritize critical test cases first (smoke, P1).
Push non-critical/edge cases to regression if required.
Defect fixes arriving late
Run quick re-tests on critical paths.
Log risks in test summary; plan carry-over.
Environment instability
Switch to backup/staging environment.
Coordinate with DevOps for quick redeploy.
Defect fixes arriving late
Run quick re-tests on critical paths.
Log risks in test summary; plan carry-over.

## Slide 10: Acceptance Criteria
Search returns correct and relevant results for exact, partial, and common queries.
Autocomplete, filters, and sorting work as expected.
Results link to the correct event/league/team pages without errors.
No critical (P0/P1) defects remain; performance and accessibility basics are met.

## Slide 11: Deliverables
Test cases (Excel/Sheets) with IDs, steps, expected results, priority.
Daily defect summary (P0–P3).
Final test report: coverage, pass/fail, perf metrics, risks & follow-ups.